## State of California

## Department of Housing and Community Development

Multifamily Housing Program (MHP)

Joe Serna Jr. Farmworker Program (Serna)

Downtown Rebound Program (DRP)

## AUDITED DEVELOPMENT COST CERTIFICATION and

# FINANCIAL REPORTING REQUIREMENTS

These procedures are to be used for both final loan closing of permanent loans and construction closeouts.  The Borrower should read these guidelines carefully before proceeding with the audited Cost Certification.

I.	GENERAL DESCRIPTION

Prior to the funding of an MHP, Serna or DRP permanent loan or the roll over to a permanent loan of an MHP, Serna or DRP construction loan, the Borrower is required to submit to the Department for its approval an audited Cost Certification of the actual total development costs of the project (the "Cost Certification").  The Department may proceed with loan closeout and 90% funding upon approval of a draft audited Cost Certification.  The audited Cost Certification consists of three components: (1) a Cost Reconciliation Schedule, which compares the budgeted costs listed in the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget with the actual (but unaudited) total project costs, together with several subsidiary schedules; (2) A Certified Sources and Uses: Permanent Financing statement; and (3) documentation of disbursements from the construction period funding sources.  The amount of the MHP, Serna or DRP loan to be rolled over or the amount of the permanent MHP, Serna or DRP loan will be determined by the results of the audit.

II.	INSTRUCTIONS FOR COMPLETING AN AUDITED COST CERTIFICATION

A.	Cost Reconciliation Schedule (Exhibit A)

The Cost Reconciliation Schedule is an itemized accounting of actual total development costs irrespective of time or source, and a comparison of these costs to those approved in Exhibit C of the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.   Exhibit A contains the required format for this schedule.

In the first column, under the heading "USES," list the uses of project funds specific to your project as they are listed in Exhibit C to the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  If you incurred costs in categories not shown in the original project budget, add those categories.

In the second column (Column A), list the costs shown in Exhibit C to the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  Combine all costs in one schedule, regardless of whether they appeared as construction or permanent financing period costs in the Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.

In the third column (Column B), list the actual cost of each line item.  At the cost certification stage, most costs shown here should be final actual figures. However, the construction interest should be estimated to the expected date of construction loan repayment, and the final costs of legal, title and escrow fees are often estimated.  The final cost in any contingency account at this point in time should be zero.

In the fourth column (Column C), calculate the difference in dollars between the amount in Column A and the actual cost amount (Column B).  Reflect all increases with a plus (+) sign and all decreases with a minus (-) sign.

In the fifth column (Column D), calculate the percentage increase or decrease between the amount in Column A and the actual cost amount (Column B).  Reflect all increases with a plus (+) sign and all decreases with a minus (-) sign.

In the sixth column (Column E), provide an explanation for any cost increase of less than five (5) percent of the budgeted amount.  The required explanation can be as simple as "Under estimated title and escrow fees."  Where the percentage increase is larger than five (5) percent, provide a more comprehensive explanation.  For example: "Reflects extra cost of traffic light required by local planning department after construction loan closing."  It may be necessary to show Column E on a separate page(s).

B.	Cost Reconciliation Subsidiary Schedules (Exhibit B)

The Cost Reconciliation Subsidiary Schedules show the calculation of several line items reported on the Cost Reconciliation Schedule, as well as the calculation for the annual replacement reserve deposit and the maximum annual distribution that can be taken by the Borrower.  Exhibit B contains the required format for these subsidiary schedules.  Instructions for each subsidiary schedule are as follows:

- Initial Capitalized Operating Reserve – Show the total proposed initial capitalized operating reserve deposit per Exhibit C to the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  Show the total actual initial capitalized operating reserve deposit and explain any difference between the proposed and the actual amounts.

2.	Initial Capitalized Rent Reserve – Show the total proposed initial capitalized rent reserve deposit per Exhibit C to the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  Show the total actual initial capitalized rent reserve deposit and explain any difference between the proposed and the actual amounts.

3.	Initial Capitalized Replacement Reserve – Show the total proposed initial capitalized replacement reserve deposit per Exhibit C to the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  Show the total actual initial capitalized replacement reserve deposit and explain any difference between the proposed and the actual amounts.

4.	Other (specify) Initial Capitalized Reserve – Show on separate schedules the totals of all other proposed initial capitalized reserve deposits per Exhibit C to the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  Show on those separate schedules the total actual deposits of the other initial capitalized reserve accounts and explain any difference between the proposed and the actual amounts.

5.	Net Tax Credit Allocation Committee Fees - Follow the formula in Subsidiary Schedule 5 to itemize the total amount of net tax credit fees reported in the Cost Reconciliation Schedule.

6.	Annual Replacement Reserve Deposit - The MHP, Serna or DRP Regulatory Agreement typically requires the Borrower to establish a replacement reserve account to which the Borrower is required to make deposits from project income.  Follow the formula in the Regulatory Agreement to determine the annual replacement reserve deposit.  Enter the formula and result in Subsidiary Schedule 6.

7.	Annual Maximum Allowable Distributions to Borrower - The MHP, Serna or DRP regulations limit annual distributions.  Follow the formula in the Regulatory Agreement to determine the annual maximum distributions.  Enter the formula and result in Subsidiary Schedule 7.

8.	Use(s) of Net Cash Flow – Per the Regulatory Agreement, itemize in Subsidiary Schedule 8 the use(s) of net cash flow.

C.	Certified Sources and Uses: Permanent Financing (Exhibit C)

This statement provides a snapshot of project financing at the time of permanent loan closing, shows new payments being made at that time, and describes future equity payments.  Exhibit C contains the preferred format for this statement.  The only other acceptable format, which may be used for projects with equity payments occurring following the permanent loan closing, shows a new snapshot of project financing at the time of each equity pay-in.

Instructions for completing this statement are as follows:

1.	Source Identification.  Specifically name all sources in lien order; do not merely list the type of source (e.g. "Bank of Canada" instead of "Conventional Lender").  Also note the lien position, if any, and list general partner contributions separately from those made by limited partners.

2.	Uses to Report and Not Report.  All uses should be either: (a) loans or equity contributions that were made during the construction period and are now "rolling over" into the permanent financing period; (b) repayment of construction or predevelopment loans, or of sponsor equity advances; or (c) expenses that are being paid no earlier than the close of the permanent financing.  Do not report expenses that were paid from predevelopment or construction period funding sources.

3.	Rental Income.  Where the project is generating rental income prior to placement of the permanent loan, HCD expects that a portion of this income will be used as a development funding source, to offset construction loan interest costs.  In general, the amount of rental income that should be shown as a source of development funding is equal to the aggregate amount of the payments on the permanent loan(s) that would have been made, had the permanent loans closed 60 days following issuance of the Certificate of Completion.  The use of the income should be shown as construction period interest.

4.	Refunds.  Where the Borrower has executed an agreement relating to the project, such as a utility deposit agreement, which provides for a refund, those funds must be treated as project income.  The amount of the refund should be listed as a Source and the Use must be specified.

D.	Documentation of Disbursements from Construction Period Funding Sources

Provide statements from each construction period funding source, such as a loan draw summary prepared by the construction lender or other statement as approved by the Department, showing the total amount disbursed, itemizing the uses of the disbursed funds, and segregating construction period interest (See Exhibit A).  If the amounts shown on these statements differ from the amounts shown on the Cost Reconciliation Schedule, attach a detailed explanation.

III.	GUIDELINES FOR PREPARATION OF AN AUDITED COST CERTIFICATION

The final audited Cost Certification will be used as the final reconciliation of total project costs as originally projected in the Sources and Uses included in the MHP, Serna or DRP Development Agreement or, in the absence of a Development Agreement, the Department-approved development budget.  The final audited Cost Certification also will be used to determine the amount of excess MHP, Serna or DRP loan proceeds, if any, to be repaid.  The Department may, at its sole discretion, request an update of the audited Cost Certification when there are costs that were not paid at the time the audited Cost Certification was completed.

A.	The Borrower should submit to the auditor copies of the Borrower's signed Certified Sources and Uses: Permanent Financing (Exhibit C) and Cost Reconciliation Schedule (Exhibit A) including the Cost Reconciliation Subsidiary Schedules (Exhibit B) which have received preliminary approval by the Department.  The final audited Cost Certification must be based on these approved documents.  The auditor also should be given a copy of these instructions, MHP/Serna/DRP Audited Development Cost Certification and Financial Reporting Requirements.

B.   	The audit of the Borrower's Certified Sources and Uses: Permanent Financing should cover the lender loan balances at permanent loan closing and the Capital Contributions totals paid prior to completion of the audit.

C.	If the auditor finds any differences between costs displayed in the signed Certified Sources and Uses: Permanent Financing and Cost Reconciliation Schedule and the audited actual costs, irrespective of materiality, the auditor should provide such information to the Borrower.  The Borrower shall prepare a Post Audit Cost Reconciliation for the auditor using the format contained in Exhibit E that displays the corrected figures.  The Post Audit Cost Reconciliation should be included as an attachment to the audited Cost Certification.

D.	The audited Cost Certification should be conducted in accordance with generally accepted auditing standards.  The auditor will then issue its independent auditor's report that includes all the provisions of the model statement (See Exhibit D).

E.	If the project involves tax credits, the Department may consider the tax credit basis audit in lieu of the audited Cost Certification required by MHP, Serna or DRP.  The tax credit basis audit covers a certain time period that may or may not coincide with the time period to be covered by the MHP/Serna/DRP Audited Development Cost Certification.  If the time periods to be covered by each audit overlap, the two audits may be conducted simultaneously, and may be submitted as one document.  However, the auditor must still perform the necessary auditing tasks to be able to comply with the MHP, Serna or DRP requirements.

## EXHIBIT A

MHP / Serna / DRP

COST RECONCILIATION SCHEDULE

Project Name: ______________________________________	MHP/Serna/DRP Loan No.: __________________

Prepared By: _______________________________________  Date Prepared: _______________________________

Approved for the Department by: _______________________  Date Approved: ______________________________

A		 B	     C	       D                 E	    					             Development       Actual	Difference      %       Explanation

Agreement/Budget    Cost	 (B - A)      Change

USES					  Amount

Land Cost

Site Value Beyond Cost

Demolition

Legal

Existing Improvements Value

Off-Site Improvements

Rehabilitation:

Site Work

Structures

General Requirements

Contractor Overhead

Contractor Profit

Relocation Expenses

New Construction:

Site Work

Structures

General Requirements

Contractor Overhead

Contractor Profit

Architectural Costs

Construction Fees:

Local Permits & Fees

Construction Lender

Financing Fee

Bond Premium

Construction Loan Interest:

1. from date of cert. of occ. plus 60 days

(to ___/___/___)

2. from 60 days past cert. of occ. to

projected closing on ___/___/___

Other Cnstrctn. Fees: ____________

Permanent Lender Financing Fees and Costs

Lender Legal Costs

Borrower’s Legal Costs

Other Legal Costs: _______________________

Capitalized Rent Reserves (Ex. B)

Capitalized Operating Reserves (Ex. B)

Capitalized Replacement Reserves (Ex. B)

Other Capitalized Reserves (Ex. B): ____________

Exhibit A (continued)

A		 B	     C	       D                 E	    					             Development       Actual	Difference      %       Explanation

Agreement/Budget    Cost	 (B - A)      Change

USES					  Amount

_______________________________________________________________________________________________

Appraisal

Survey and Engineering

Construction Contingency

TCAC App/Alloc/Monitor Fees

Environmental Audit

Local Dev. Impact Fees

Permit Processing Fees

Capital Fees

Rent-up Marketing

Furnishings

Market Study

Real Estate Taxes (through ___/___/___)

Risk/Liability Insurance:

Construction Period

Prepaid first year of occupancy

Title & Escrow Fees:

Construction Loan Closing

Permanent Loan Closing

Disbursement Escrow Fees

Post-Construction Audit

Soft Cost Contingency

Other: __________________________

Developer Costs:

Developer Overhead/Profit/Fee

Consultant/Processing Agent

Project Administration

Broker fees paid by owner

Construc. Mngmt. Oversight

Operating Deficit Guaranty Fee

Land Lease Pmts. to Affiliates

Other: ___________________

Costs of Syndication:

Bridge Loan Fees

Bridge Loan Interest

Syndication Legal Fees

Syndication Consultant Fees

Net TCAC Fees (from Exhibit B)

Syndicator Fees

Other: ______________________

TOTAL DEVELOPMENT COST

# BORROWER CERTIFICATION

I certify that the above Cost Reconciliation Schedule and Subsidiary schedules, to the best of my knowledge, (a) accurately show all actual development costs for the above-referenced project; and (b) accurately show all sources of funds received or to be received by the Borrower and its affiliates in connection with the development of this project.

____________________________________

[Borrower’s Name]

By: ___________________________________	          By: ________________________________________

[Person authorized to sign loan documents]           	    [Person responsible for preparation of this form.]

Title: _________________________________	          Title: _______________________________________

Date: _________________________________	                    Date: _______________________________________

## EXHIBIT B

## MHP / Serna / DRP

COST RECONCILIATION SUBSIDIARY SCHEDULES

Project Name: ____________________________________   MHP/Serna/DRP Loan No.: ________________

Date Prepared: ____________________________________   Prepared By: _____________________________

Date of Cost Reconciliation Used for Data: _________________

1.	INITIAL CAPITALIZED OPERATING RESERVE DEPOSIT

Proposed Total Initial Capitalized Operating Reserve Deposit	                         	$_______________

(per Development Agreement, Exhibit C, or, in the absence of a

Development Agreement, the Department-approved development budget)

Actual Total Initial Capitalized Operating Reserve Deposit	                         	$_______________

Explain any difference between proposed and actual total Initial Capitalized Operating Reserve Deposit.

2.	INITIAL CAPITALIZED RENT RESERVE DEPOSIT

Proposed Total Initial Capitalized Rent Reserve Deposit	                         	$_______________

(per Development Agreement, Exhibit C, or, in the absence of a

Development Agreement, the Department-approved development budget)

Actual Total Initial Capitalized Rent Reserve Deposit		     	                    	$_______________

Explain any difference between proposed and actual total Initial Capitalized Rent Reserve Deposit.

3.	INITIAL CAPITALIZED REPLACEMENT RESERVE DEPOSIT

Proposed Total Initial Capitalized Replacement Reserve Deposit                         	$_______________

(per Development Agreement, Exhibit C, or, in the absence of a

Development Agreement, the Department-approved development budget)

Actual Total Initial Capitalized Replacement Reserve Deposit                         	$_______________

Explain any difference between proposed and actual total Initial Capitalized Replacement Reserve Deposit.

4.	OTHER (specify) INITIAL CAPITALIZED RESERVE DEPOSIT

Proposed Total Initial Capitalized (specify) Reserve Deposit	                         	$_______________

(per Development Agreement, Exhibit C, or, in the absence of a

Development Agreement, the Department-approved development budget)

Exhibit B (continued)

Actual Total Initial Capitalized (specify) Reserve Deposit	                         	$_______________

Explain any difference between proposed and actual total Initial Capitalized (specify) Reserve Deposit.

5.	NET TAX CREDIT ALLOCATION COMMITTEE (TCAC) FEES:

Application Fee					    			$______________

Performance Deposit Fee					    	   	$______________

Reservation Fee/Allocation Fee					    		$______________

Monitoring Fee							    		$______________

Refund of Performance Deposit					           <$______________>

Total Net TCAC Fees								$______________

Note:  If fees are different from the standard TCAC calculation, provide a letter from TCAC

documenting the actual fees.

6.	ANNUAL REPLACEMENT RESERVE DEPOSIT

Annual Replacement Reserve Deposit	 					$______________

(from Regulatory Agreement)

7.	ANNUAL MAXIMUM ALLOWABLE DISTRIBUTIONS TO BORROWER

Annual maximum allowable distributions to Borrower				$______________

(from Regulatory Agreement; includes deferred developer fee, if any)

8.	USE(S) OF NET CASH FLOW (after allowable distributions are paid)

Net Cash Flow to the Department						$_______________

(from Regulatory Agreement)

Net Cash Flow to ______________							$_______________

(from Regulatory Agreement)

## EXHIBIT D

FORMAT FOR AUDIT STATEMENT

(Name of Borrower)

(City), California

## Independent Auditor's Report

We have audited the “Certified Sources and Uses: Permanent Financing” and the “Cost Reconciliation Schedule” including the “Cost Reconciliation Subsidiary Schedules” of (Name of Borrower) as of (Date), relating to the development of (Name of Project), MHP, Serna or DRP Loan No. (             ) for the period of (          ). The “Certified Sources and Uses: Permanent Financing” and “Cost Reconciliation Schedule” are the responsibility of the (Name of Borrower) management.  Our responsibility is to express an opinion on this “Certified Sources and Use: Permanent Financing” and the “Cost Reconciliation Schedule” including the “Cost Reconciliation Subsidiary Schedules” based on our audit.

We conducted our audit in accordance with generally accepted auditing standards. Those standards require that we plan and perform the audit to obtain reasonable assurance about whether the Borrower's “Certified Sources and Uses: Permanent Financing” and “Cost Reconciliation Schedule” including the “Cost Reconciliation Subsidiary Schedules” are free of material misstatement. The audit included examining, on a test basis, evidence supporting the amounts and disclosures in the Borrower's “Certified Sources and Uses: Permanent Financing” and “Cost Reconciliation Schedule” including the “Cost Reconciliation Subsidiary Schedules”. The audit also included assessing the accounting principles used and significant estimates made by management, as well as evaluating the overall schedule presentation. We believe that our audit provides a reasonable basis for our opinion.

The “Certified Sources and Uses: Permanent Financing” and the “Cost Reconciliation Schedule” including the “Cost Reconciliation Subsidiary Schedules” were prepared in conformity with the State of California, Department of Housing and Community Development's MHP, Serna or DRP requirements and are not intended to be a complete presentation of the Borrower's assets and liabilities or income and expenses.  (These requirements differ from generally accepted accounting principles in that...)

In our opinion, the “Certified Sources and Uses: Permanent Financing” and the “Cost Reconciliation Schedule” including the “Cost Reconciliation Subsidiary Schedules” present fairly, in all material respects, the actual development costs of (Name of Project) on the basis of accounting described above.

This report is intended solely for the information and use of the management of the (Name of Borrower) and for filing with the State of California, Department of Housing and Community Development and should not be used for any other purpose.

We certify that we have no financial interest in (Name of Borrower), other than in the practice of our profession.

Certified Public Accountants

## EXHIBIT E

## MHP / Serna / DRP

POST AUDIT COST RECONCILIATION

Project Name: ______________________________________	MHP/Serna/DRP Loan No.: __________________

Prepared By: _______________________________________  Date Prepared: _______________________________

Approved for the Department by: _______________________  Date Approved: ______________________________

A		   B	                C	               D                 	    		                          Initial Cost              Revised              Difference        Explanation of

Reconciliation    Cost Reconciliation     (B - A)	            Audit

USES				             Amount

_______________________________________________________________________________________________

Land Cost

Site Value Beyond Cost

Demolition

Legal

Existing Improvements Value

Off-Site Improvements

Rehabilitation:

Site Work

Structures

General Requirements

Contractor Overhead

Contractor Profit

Relocation Expenses

New Construction:

Site Work

Structures

General Requirements

Contractor Overhead

Contractor Profit

Architectural Costs

Construction Fees:

Local Permits & Fees

Construction Lender

Financing Fee

Bond Premium

Construction Loan Interest:

1. from date of cert. of occ. plus 60 days

(to ___/___/___)

2. from 60 days past cert. of occ. to

projected closing on ___/___/___

Other Cnstrctn. Fees: ____________

Permanent Lender Financing Fees and Costs

Lender Legal Costs

Borrower’s Legal Costs

Other Legal Costs: _______________________

Capitalized Rent Reserves (Ex. B)

Capitalized Operating Reserves (Ex. B)

Capitalized Replacement Reserves (Ex. B)

Other Capitalized Reserves (Ex. B): ____________

Exhibit E (continued)

A		   B	                C	               D                 	    		                          Initial Cost              Revised              Difference        Explanation of

Reconciliation    Cost Reconciliation     (B - A)	            Audit

USES				              Amount

_______________________________________________________________________________________________

Appraisal

Survey and Engineering

Construction Contingency

TCAC App/Alloc/Monitor Fees

Environmental Audit

Local Dev. Impact Fees

Permit Processing Fees

Capital Fees

Rent-up Marketing

Furnishings

Market Study

Real Estate Taxes (through ___/___/___)

Risk/Liability Insurance:

Construction Period

Prepaid first year of occupancy

Title & Escrow Fees:

Construction Loan Closing

Permanent Loan Closing

Disbursement Escrow Fees

Post-Construction Audit

Soft Cost Contingency

Other: __________________________

Developer Costs:

Developer Overhead/Profit/Fee

Consultant/Processing Agent

Project Administration

Broker fees paid by owner

Construc. Mngmt. Oversight

Operating Deficit Guaranty Fee

Land Lease Pmts. to Affiliates

Other: ___________________

Costs of Syndication:

Bridge Loan Fees

Bridge Loan Interest

Syndication Legal Fees

Syndication Consultant Fees

Net TCAC Fees (from Exhibit B)

Syndicator Fees

Other: ______________________

TOTAL DEVELOPMENT COST